FF Content Writer — UX Backlog

Updated April 23, 2026

Running list of UX recommendations from the original audit — what has shipped, what is still open, and a priority rating for each. Legend: Critical (blocks serious team use), High (daily UX hits), Medium (usability improvements), Low (polish/completeness).

# Recently shipped

## Session 1 — initial pass

- [High] Ambient quality checklist — right-panel checklist of signals (CTA, meta description, reading level, brand-voice jargon) with click-to-fix AI actions.

- [High] Selection-based AI toolbar — highlight any text in the editor for Improve / Shorten / Simplify / Warmer / More actionable / Ask. Replaces the three confused refine scopes.

- [High] Autosave every 10 seconds with saved indicator in the top bar.

- [High] AI progress indicator — shimmer bar, live char count, elapsed seconds on the Generate button.

- [High] Workflow loop — assignee field, review-notes banner while in_review, Send for review / Approve / Back to draft actions, "Signed in as" identity.

- [High] Library audience filter dropdown.

- [High] Library multi-select with bulk action bar (In Review / Approve / Back to Draft / Trash).

- [High] Library "My queue" view toggle.

- [High] Search expanded to include author, assignee, excerpt, and categories.

- [High] Field-level validation — red borders on offending fields plus a collapsible error summary at the top of structured editors.

- [High] Details panel no longer disappears before first save — shows quality checklist plus locked-tab preview.

- [Medium] Convert to… content type picker (reuses topic, notes, and draft as source material).

- [Medium] Write-my-own now defaults to the Edit tab instead of Preview.

- Review-notes banner in the editor when status = in_review.

- Lock banner on approved/published content (already existed — verified).

## Session 2 — follow-up sprint

- [High] Drafts born with a name — topic shown as subtitle under every library row, and a "Name this draft" prompt fires on first save of unnamed drafts.

- [High] Section AI button always visible (opacity 0.55, brightens on hover), plus a first-use coachmark with pulse animation to surface the feature.

- [High] Soft-delete with 30-day Trash retention — Restore button per row, Empty Trash action, auto-purge on load, contextual delete confirm messages.

- [High] Similar-content warning — as you type a topic, up to 3 existing pieces with similar keywords surface in the sidebar. Local matching, instant, no API calls.

- Fix: quality-check Title signal now recognizes the sidebar Topic field (used to only read the saved entry or markdown H1).

# Still to build

## Critical — blocks serious team use

- [Critical] No persistent backend — everything still lives in browser localStorage. Clearing site data loses all drafts.

- [Critical] No real authentication. "Signed in as" is a shim, not auth.

- [Critical] No version history or undo beyond one level.

- [Critical] No collaboration, comments, or real-time co-editing.

- [Critical] Mobile and tablet responsiveness broken — sidebar is hidden below md breakpoint with no drawer replacement.

## High — daily UX hits

- [High] Bottom Refine input is now redundant with the selection toolbar and should be removed or clearly scope-labeled.

- [High] Auto-draft metadata should work for all content types, not just articles.

- [High] Taxonomy-aware related-content layer — duplicate detection, auto-link to related articles, "refresh this existing article instead?" The differentiating move beyond the keyword warning we shipped.

## Medium — usability improvements

- [Medium] Preview / Edit / Raw is three tabs — Raw should move into a "⋯" menu.

- [Medium] Library filters still missing category and author.

- [Medium] Expert image is URL-only. Add upload and drag-drop using the pattern already used for featured images.

- [Medium] Sidebar "Clear" still wipes everything. Add per-field clear or undo-clear toast.

- [Medium] Drag-to-reorder for article and checklist sections.

- [Medium] Smart defaults in notes based on audience (e.g., "crisis" auto-suggests short sentences and warm tone).

- [Medium] Markdown editor is minimalist — no true WYSIWYG or split-pane.

- [Medium] Cmd+K command palette for power users to access AI actions by name.

## Low — polish and completeness

- [Low] Status chip in top bar has no tooltip and isn’t directly actionable.

- [Low] Brand colors sprinkled as hex strings — not centralized in Tailwind config. Blocks theming / dark mode.

- [Low] Coach GUIDs still hardcoded placeholders. Needs a real coach directory.

- [Low] ff-articles.ts is orphan dead code. Either wire into the library as an "Our CMS" tab or delete.

- [Low] No loading skeleton on first library paint.

- [Low] Hover state consistency issues across the app.

- [Low] No dark mode.

# Recommended next sprint

If you tackle another batch, these four balance high impact with small scope:

- Kill or scope-label the bottom Refine input. Small change; removes the biggest remaining UX ambiguity.

- Extend auto-draft metadata to all content types (the AI utility already exists; just unlock the other types).

- Drag-to-reorder sections in articles and checklists.

- Taxonomy-aware related content — go beyond the keyword warning to AI-assisted duplicate detection and related-article linking. The differentiating move.

Generated by Claude during a Cowork session.